THE AI BRIDGE — WEBSITE IMPLEMENTATION PLAN

Hum Hain Pakistan | SDG Youth Campaign | IIUI (FMS)
Technical Architecture & Phase-Wise Implementation Roadmap

1. Project Summary & Core System Purpose

This document serves as the single source of truth for building The AI Bridge web platform. It incorporates an internal management dashboard, a public awareness portal, and an automated student self-service certificate platform.

User Roles

ADMIN: Full administrative control over members, permission toggles, events, and system configuration.

MEMBER: Working team members (10 SDG Ambassadors) with individually toggled feature permissions.

USER: Public visitors and students accessing view-only event galleries, certificate verification, and student portal.

Core Automation & Certificate Verification Flow

1. Form Entry: Student submits Pre-Survey and Post-Survey via Google Forms.

2. Automated Sync: Supabase Edge Function pulls published Google Sheet CSV every 1–5 minutes.

3. System Matching: Backend matches records by (Student ID + Email + Full Name).

4. Status Calculation: Both forms filled -> Status = Ready. Single form filled -> Status = In Progress.

5. Certificate Generation: Authorized Member/Admin triggers email -> Server renders HTML to PDF with dynamic embedded QR code.

6. Email Delivery: Mail engine delivers personalized email with PDF attached and download link.

7. Verification: Scanning certificate QR code opens public route (/verify/[id]) showing valid status.

8. Self-Service Portal: Student logs in with Google -> system auto-matches email -> enables viewing status and direct PDF download.

Locked Architectural Decisions

Google Sheet is a read-only source (one-way sync into Supabase).

Authentication relies 100% on Google Sign-In via Supabase Auth.

Certificate validity is strictly based on pre+post survey matching.

Member permissions are toggled on a member-by-member basis with instant live updates.

2. Technical Architecture & Tech Stack

| Layer | Technology & Configuration |
| --- | --- |
| Frontend Framework | Next.js (App Router), Tailwind CSS, shadcn/ui components, Hosted on Vercel |
| Backend & Database | Supabase Postgres DB, Supabase Auth (Google OAuth), Edge Functions, Row Level Security |
| Certificates Engine | Server-side HTML-to-PDF (PDFKit / Puppeteer) with embedded QR code to /verify/[id] |
| Email Delivery | Nodemailer over mail engine, Reminder & Certificate delivery |
| Google Sheet Sync | Published CSV via Supabase Edge Function running on 1-5 min Cron schedule |

3. Access Control & Roles Permissions Matrix

| Feature / Action | Admin | Member (Toggle) | User |
| --- | --- | --- | --- |
| View Dashboard | Yes | Yes | No |
| View Students List (Pre/Post Status) | Yes | Yes | No |
| Send Post-Survey Reminder Email | Yes | Toggle | No |
| Send Certificate Email | Yes | Toggle | No |
| Upload Event (with Pictures) | Yes | Toggle | No |
| Manage Members & Permissions | Yes | No | No |
| Set Event Visibility (Public / Internal) | Yes | Toggle | No |
| View Public Event Gallery | Yes | Yes | Yes |
| Student Self-Service Portal | Yes | Yes | Yes |
| Public QR Code Verification Page | Yes | Yes | Yes |

4. Application Route Architecture

/ (Public): Landing page with project introduction, SDG mapping, team, and survey CTAs.

/events (Public): Public media gallery featuring workshop photos.

/verify/[certificate-id] (Public): Official QR code destination validating certificate authenticity.

/about (Public): Project background, leadership details, and SDG alignment.

/login (Auth): Google OAuth sign-in handler.

/portal (Student): Student self-service portal to check status and download certificate.

/dashboard (Dashboard): Metrics overview displaying survey response numbers.

/students (Management): Master student table with action buttons for reminders and certificates.

/events/manage (Management): Event management dashboard for creating recaps and uploading photos.

/certificates (Management): Certificates log tracking issued documents and email history.

/admin/members (Admin): Team member management and permission toggle dashboard.

/admin/settings (Admin): Mail configuration, Google Form URLs, and signatory settings.

5. Phase-Wise Implementation Roadmap

PHASE 1 — Foundation & Core Infrastructure Setup

1.1 Create Next.js (App Router) project with Tailwind CSS and shadcn/ui.

1.2 Create Supabase project; record API endpoint, public key, and private key.

1.3 Execute SQL schema script (tables, RLS policies, storage buckets).

1.4 Configure Supabase Auth with Google OAuth credentials.

1.5 Link GitHub repository to Vercel production hosting.

1.6 Build global layout, navigation bar, footer, and branding theme tokens.

1.7 Build /login page with Google OAuth; auto-populate profiles on first login.

1.8 Seed initial Admin account role via SQL query.

1.9 Implement middleware for role-based route protection.

Phase Completion Criteria:
[ ] Any Google account can log in.
[ ] First-time login creates profile row.
[ ] Admin sees admin routes; user does not.
[ ] Branding colors/fonts applied site-wide.

PHASE 2 — Data Pipeline & Google Sheet Integration

2.1 Standardize Google Form fields (Student ID, Full Name, Email).

2.2 Publish Google Sheet response tab as CSV (Anyone with link can view).

2.3 Write Supabase Edge Function to fetch CSV, parse responses, and upsert survey_responses.

2.4 Configure Supabase Cron job to trigger CSV pull every 1–5 minutes.

2.5 Build matching logic: join Pre + Post responses by (Student ID + Email) -> update status.

2.6 Construct /students page with status filters and permission-gated action buttons.

2.7 Build /dashboard displaying live response metrics and survey counts.

Phase Completion Criteria:
[ ] Submitting Google Form populates Supabase within 5 minutes.
[ ] Both-forms-filled student shows Ready.
[ ] One-form-only student shows In Progress.
[ ] Permission-gated buttons show/hide correctly.

PHASE 3 — Emails, Certificates & QR Verification

3.1 Configure mail server integration in settings.

3.2 Build Send Post-Survey Reminder action with email log tracking.

3.3 Develop PDF generator Edge Function (HTML -> PDF, dynamic QR code, signatory image).

3.4 Build Send Certificate action: generates PDF, attaches to mail engine, updates status.

3.5 Construct /certificates master log page for Admin and Members.

3.6 Develop public /verify/[certificate-id] route showing masked Student ID and VALID badge.

Phase Completion Criteria:
[ ] Reminder email reaches test student.
[ ] Certificate PDF contains all fields, QR code, and signature.
[ ] Emailed certificate arrives with PDF attached.
[ ] Scanning QR opens verify page confirming validity.

PHASE 4 — Student Portal, Event Gallery & Admin Permissions

4.1 Build /portal allowing students to auto-match via Google login and download certificates.

4.2 Develop /events/manage interface for creating events and uploading photo galleries.

4.3 Build public /events photo gallery grid with lightbox modal.

4.4 Construct /admin/members control panel with instant permission toggles.

4.5 Construct /admin/settings for mail credentials, form URLs, and signatory info.

Phase Completion Criteria:
[ ] Student logs in -> sees status -> downloads certificate.
[ ] Permitted member uploads event with photos -> appears in gallery.
[ ] Admin toggles permission -> member permissions update instantly.

PHASE 5 — Polish, Security Review, Testing & Deployment

5.1 Complete UI/UX polish pass (loading states, error toasts, mobile responsiveness).

5.2 Perform security review on Supabase Row Level Security (RLS) policies.

5.3 Conduct end-to-end testing (Form -> Sync -> Match -> Email -> QR -> Download).

5.4 Optimize image assets using Next/Image and set up edge caching.

5.5 Write concise user guides for Admin, Members, and Students.

5.6 Deploy final build to production Vercel domain.

Phase Completion Criteria:
[ ] Full end-to-end flow passes test on production.
[ ] RLS policies verified secure.
[ ] Site is live and accessible via QR code.

6. Environment Variables Reference Configuration

| Variable Identifier | Description & Note |
| --- | --- |
| SUPABASE_URL_ENV | Public Supabase API URL |
| SUPABASE_PUBLIC_KEY | Public client key for Supabase Auth |
| SUPABASE_PRIVATE_KEY | Backend key for Edge Functions & Admin tasks |
| GOOGLE_SHEET_CSV_URL | Published Google Sheet CSV export link |
| MAIL_SERVER_HOST | Mail server host (e.g. Gmail or Brevo) |
| MAIL_SERVER_PORT | Mail server port (587 TLS / 465 SSL) |
| MAIL_SENDER_USER | Sender username / email address |
| MAIL_AUTH_CODE | Authentication credential / App password |
| MAIL_SENDER_NAME | Sender display name (The AI Bridge — IIUI) |
| CERT_SIGNATORY_NAME | Official signatory (Dr. Abdul Zahid Khan) |
| CERT_SIGNATORY_DESIGNATION | Signatory title (Chairperson, Dept. of Tech & Project Mgmt) |